Patient Portal — Live Deployment Guide

Based on HANDOFF.md — step-by-step production go-live checklist

Overview

Two separate Laravel projects need to go live: nybesterp (ERP, Laravel 9) and patient-portal (Laravel 12). The patient-portal depends on nybesterp's API at request time, so the ERP side must be production-ready first.

Phase A — nybesterp (ERP) side

1. Add Twilio credentials — set TWILLIO_USERNAME and TWILLIO_PASSWORD in nybesterp/.env. Currently empty, so real OTP SMS will not send until this is filled in.

2. Add AWS S3 credentials — set AWS_ACCESS_KEY_ID and AWS_SECRET_ACCESS_KEY. Required for document downloads (Storage::disk('s3')->download()); without it, document lists load fine but downloads fail.

3. Migrate portal tables — run php artisan migrate on production so patient_portal_tokens, patient_portal_otps, and patient_portal_api_logs exist.

4. Generate a production API token — php artisan patient-portal:generate-token "production-portal". Do not reuse the local dev token in production.

5. CORS — already open globally (App\Http\Middleware\Cors); no extra configuration needed.

6. Confirm the production domain — the URL where nybesterp will be hosted live. This is needed for the patient-portal's .env in Phase B.

Phase B — patient-portal side

1. Deploy code — push/copy the project to the production server or hosting account.

2. Install PHP dependencies — composer install --no-dev --optimize-autoloader (PHP ^8.2 required).

3. Create production .env — APP_ENV=production, APP_DEBUG=false, APP_URL=https://<your domain>, APP_KEY via php artisan key:generate, and DB_* pointing at the production patient_portal database.

4. Set the ERP connection — ERP_API_BASE_URL=https://<nybesterp production domain>/api/portal and ERP_API_TOKEN=<token generated in Phase A.4>. If either changes later, every ERP call silently fails from the patient's point of view — check nybesterp's patient_portal_api_logs table if anything looks stuck.

5. Run migrations — php artisan migrate --force to create patient_users, patients, appointments, appointment_documents, patient_activity_logs, download_logs, and api_logs.

6. Build frontend assets — npm install && npm run build for production Tailwind/Vite output.

7. Set file permissions — the web server user needs write access to storage/ and bootstrap/cache/.

8. Configure HTTPS — set up the web server vhost with an SSL certificate. Mandatory: OTP codes and patient documents are sensitive data.

9. Cache for performance — php artisan config:cache, route:cache, and view:cache.

Phase C — Security checklist before go-live

• No admin approval gate: any mobile number that matches an ERP patient can self-provision a portal login with just an OTP. Confirm this is acceptable, or plan a staff approval step.

• Rate limiting is currently only Laravel's route throttle (5/min on request-otp, 10/min on verify-otp) plus the 5-attempt/5-minute OTP limit server-side — review whether this is enough for live traffic.

• No automated tests exist for either project — manually walk through the full flow with real Twilio/S3 before launch (see Phase D).

• Push the patient-portal git repository to a remote (e.g. GitHub) if you want off-server backup/collaboration — it is currently only a local repository.

Phase D — Final verification

1. Request an OTP with a real mobile number and confirm the SMS actually arrives.

2. Walk the full flow: login → OTP → appointments list → appointment detail → document download (a real S3 file, not just the list).

3. Confirm requests are logged in patient_portal_api_logs (ERP side) and api_logs (portal side).

4. Try accessing another patient's appointment/document by tampering with an id and confirm it correctly returns 403/404 (ownership check working).

Prepared from HANDOFF.md. If either app's live URL or the ERP API token ever changes after launch, update ERP_API_BASE_URL / ERP_API_TOKEN in patient-portal's .env immediately — otherwise ERP calls fail silently from the patient's point of view.